Goal: Create an education, incremental, trash sorting game

Target: Week 11 with room to improve and polish until Week 13

Cadance: Sprint 1 taking up first planning phase, each sprint afterwards coinciding with fortnightly checkpoints

| Features (Derived from requirements and user stories) | Sprints | Due Dates |
| --- | --- | --- |
| Low and medium fidelity sketches, animal list prepared, tentative sprite designs, program skeleton, ERD models, colour palettes, Research, Rough login screen User Stories | Sprint 1 | Week 5 |
| First FXML pages, Numbers and modifiers, early database integration, Screen transition buttons, second round of drafts and designs (User Stories, sketches, layout/UI) | Sprint 2 | Week 7 |
| Save state functionality and persistence, Multiple functioning user tiers First working demo, scoring, basic gameplay loop | Sprint 3 | Week 9 |
| Fully playable, including difficulty tiers, animal unlocks, progression, and incremental play, fully unit tested, NO NEW FEATURES PAST THIS POINT | Sprint 4 | Week 11 |
| Polishing and improving UI elements, addressing visual bugs, final updates to UI/UX and fully incorporating all final game art. | Sprint 5 | Weeks 11 and 13 |